Test Plan — OSAS WBSMS (IEEE 829)

Group: [Your Group Name]

Standard: IEEE 829-1998

Web-Based Student Management System for OSAS at Legacy College of Compostela: Laravel 12 + Inertia.js + React 18 + MySQL, with student profiling, validation, violations, concerns, dashboards, and admin account management.

# Test Plan Identifier

| Unique ID | LCC-OSAS-WBSMS-TP-2026-001 |
| --- | --- |
| Level | Master / System test plan (pre-final) |
| Version | 1.0 |
| Date | 2026-05-15 |
| Authors | [Team members] |

Rev 1.0: 2026-05-15 — Initial test plan for OSAS WBSMS.

# Introduction

Define how the team will verify that the WBSMS meets documented functional and non-functional requirements before pre-final submission.

References:

docs/overview/documents/OSAS_sys_document(WBSMS).docx

docs/backend/API_structure.json

docs/overview/documents/OSAS_chapters_7_10_content.json

docs/testing/requirements-data/01_prefinal_submission_requirements.json

routes/auth.php, routes/roles.php, routes/student.php

# Scope

In scope:

Institutional portal authentication and role-based dashboards

Student profiling (create, update, consent)

Profile validation workflow (faculty, student assistant)

Violation management

Concern submission and staff updates

Dashboard analytics and PDF report export

Notifications (in-app)

Administrator account and lookup management

RBAC across student, student_assistant, faculty, admin

Out of scope for this cycle:

Document request / clearance modules not yet in build

SMS/email notification delivery end-to-end (if not configured)

Formal load testing beyond course demo scale

Production penetration testing

# Test Items

LCC-OSAS-SYSTEM — Laravel monolith + Inertia React UI (As built)

MySQL database — Persistence (Configured in .env)

Automated tests — Auth regression; extend for OSAS modules (tests/ (Pest))

Laravel Reverb — Real-time notifications (As configured)

# Features To Be Tested (user view + risk)

| ID | Feature | Risk | Linked cases |
| --- | --- | --- | --- |
| F-AUTH | Login, logout, password reset | H | WBS-AUTH-001..004 |
| F-PROF | Student profiling wizard | H | WBS-PROF-001..003 |
| F-VAL | Profile validation/approval | H | WBS-VAL-001..002 |
| F-VIO | Violations | H | WBS-VIO-001..002 |
| F-CON | Concerns | M | WBS-CON-001..002 |
| F-DSH | Dashboard and PDF reports | M | WBS-DSH-001..002 |
| F-ADM | Account management | H | WBS-ADM-001 |
| F-RBAC | Role-based access control | H | WBS-SEC-001..002 |

# Features Not To Be Tested

External registrar/LMS integration: Not implemented in current build.

Live SMS gateway: Out of scope; in-app notifications only.

Document request / clearance modules: Not yet in WBSMS build.

# Approach / Strategy

Unit: Pest/PHPUnit on controllers, form requests, and repositories.

Integration: Inertia routes, middleware, and MySQL persistence.

System: manual execution of Doc 2 cases in browser.

UAT: OSAS stakeholder scenarios (see 04_uat_plan_and_report.json).

Tools: php artisan test (Pest), npm run build, Chrome/Edge devtools

Metrics: Test case pass rate by module, Defect counts by severity, UTAUT survey weighted means (thesis Ch. 7)

# Item Pass/Fail Criteria

A test case passes when observed UI/behavior matches expected result with no blocking defect.

Critical failures in authentication, profiling, or RBAC block conditional sign-off.

Cosmetic issues alone do not fail critical paths if data remains correct.

# Suspension Criteria and Resumption Requirements

Suspend if:

Application or database unreachable

Blocking defect stops profiling or login for all roles

Resume after:

Environment restored

Smoke tests pass (login, profiling page load, one dashboard view)

# Test Deliverables

Test plan (Doc 1)

Test cases + execution log (Doc 2)

System test report (Doc 5)

UAT plan & report (Doc 6)

Defect log (Doc 7)

Regression report (Doc 8)

Test summary report (Doc 9)

# Test Tasks and Schedule

| Task | Owner | Due |
| --- | --- | --- |
| Finalize test plan and Doc 2 cases | [Lead] | Week 1 |
| Run Pest + manual system tests | [QA] | Week 2 |
| UAT with OSAS users + UTAUT survey | [Coordinator] | Week 3 |
| Regression and test summary | [Lead] | Week 4 |

# Environmental Needs

| Hardware/OS | Windows 10/11 PC with 8 GB+ RAM recommended |
| --- | --- |
| Software | PHP 8.3+, Composer, Node 18+, MySQL 8.x, Chrome or Edge |
| Network | localhost (php artisan serve) or HTTPS deployment |
| Test data | Synthetic student/staff accounts only; do not use real PII. |

# Responsibilities

| Role | Person | Duty |
| --- | --- | --- |
| Test lead | [Assign] | Plan approval, schedule, final summary |
| Automated verification | [Assign] | php artisan test runs and logs |
| Manual system execution | [Assign] | Doc 2 execution log |
| UAT coordination | [Assign] | Recruit testers, collect sign-off |
| Defect triage | [Assign] | Maintain Doc 7 statuses |

# Staffing and Training Needs

UAT testers receive a one-page script: institutional portal URL, role accounts, and expected happy paths for profiling, validation, and concerns.

# Risks and Contingencies

| Risk | Mitigation |
| --- | --- |
| Incomplete automated coverage | Prioritize manual Doc 2 execution for critical WBS-* cases. |
| Reverb not running during UAT | Start Laravel Reverb before notification scenarios; document fallback. |
| Time compression before deadline | Execute Critical/High cases first. |

# Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project / Test Lead | ________________ | ________________ | ________ |
| OSAS representative (UAT) | ________________ | ________________ | ________ |
| Instructor / Evaluator | ________________ | ________________ | ________ |