UAT Plan & Report — OSAS WBSMS

Group: [Your Group Name]

# Cover

| Project Name | OSAS Web-Based Student Management System — Legacy College of Compostela |
| --- | --- |
| Document Type | User Acceptance Test (UAT) Plan & Report |
| Document Status | Draft — execute and fill Section 11 |
| System Basis | Laravel 12 + Inertia.js + React 18 + MySQL |
| Prepared Date | 2026-05-15 |
| Target Submission Date | [Due date] |

# 1. Project overview and UAT scope

The WBSMS supports OSAS operations including student profiling, profile validation, violation tracking, concern handling, analytics dashboards, and administrative account management. UAT confirms these workflows meet day-to-day OSAS needs with participation from students, student assistants, faculty, and administrators.

In scope:

Student profiling and consent capture

Profile validation (faculty / student assistant)

Violation recording

Concern submission and staff response

Dashboard and PDF reporting

Account management (admin)

Role-based access control

Out of scope: Document/clearance modules not in build; formal load testing; penetration testing.

# 2. UAT objectives

Primary: Confirm that representative OSAS users can complete profiling, validation, violations, and concerns workflows without developer assistance.

Secondary:

Validate clarity of validation errors on profiling forms

Confirm mobile-friendly layout for student profiling

Collect UTAUT survey feedback (see thesis Chapter 7)

# 3. Test methodology and phases

Manual scenario-driven UAT using institutional portal test accounts.

| Phase | Output |
| --- | --- |
| Planning | Approved UAT scenarios (requirements-data/05_suggested_uat_scenarios_osas.json) |
| Environment setup | Running Laravel app + database seed |
| Execution | Completed Section 11 |
| Defect logging | Doc 7 entries with screenshots |
| Retest | Updated pass/fail |
| Sign-off | Section 14 signatures |

# 4. UAT environment details

| Item | Details |
| --- | --- |
| System name | OSAS WBSMS |
| Application type | Laravel + Inertia.js + React |
| Application URL | http://127.0.0.1:8000 |
| Login URL | /osas/institutional-portal/login |
| Browser | [Chrome / Edge] |
| Test accounts | Synthetic student, assistant, faculty, admin roles |

# 5. Roles and responsibilities

| Role | Person | Responsibilities |
| --- | --- | --- |
| UAT coordinator | [Assign] | Schedule, environment, Doc 7 |
| Student UAT tester | [Non-developer] | UAT-WBS-001, UAT-WBS-004 |
| Faculty tester | [Non-developer] | UAT-WBS-002, UAT-WBS-006 |
| Student assistant tester | [Non-developer] | UAT-WBS-003 |
| Administrator tester | [Non-developer] | UAT-WBS-005, UAT-WBS-007 |

# 6. UAT test cases summary

| UAT ID | Module / Feature | Business scenario title | Assigned user role | Priority |
| --- | --- | --- | --- | --- |
| UAT-WBS-001 | Student Profiling | New student completes multi-section profiling and submits for review | Student (non-developer UAT tester) | Critical |
| UAT-WBS-002 | Profile Validation | OSAS faculty reviews and approves a pending student profile | Faculty | Critical |
| UAT-WBS-003 | Violations | Student assistant searches student and records a violation | Student Assistant | High |
| UAT-WBS-004 | Concerns | Student submits a concern; staff updates status | Student + Faculty/Assistant | High |
| UAT-WBS-005 | Account Management | Administrator creates faculty account and assigns role | Administrator | High |
| UAT-WBS-006 | Dashboard & Reporting | Faculty generates dashboard PDF report | Faculty / Admin | Medium |
| UAT-WBS-007 | Access Control | Each role cannot access unauthorized modules | Student, Assistant, Faculty, Admin | Critical |

# 7. Defect prioritization scheme

| Severity | Definition | Action |
| --- | --- | --- |
| Critical | Cannot complete purchase or compromises data across users | Stop UAT on affected flow until fixed or formally waived |
| High | Major feature broken but workaround exists | Fix before final sign-off unless accepted in writing |
| Low | Cosmetic or minor wording issues | Log and schedule after submission if needed |

# 8. UAT schedule

| Date | Activity | Responsible | Output |
| --- | --- | --- | --- |
| 2026-05-13 | Dry run + environment check | Coordinator | Green health check |
| 2026-05-13 | Customer scenarios | Customer tester | Rows UAT-FS-001..004 filled |
| 2026-05-13 | Staff scenarios + access control | Staff tester | Rows UAT-FS-005..007 filled |
| 2026-05-13 | Sign-off | Tester(s) + TL | Section 14 complete |

# 9. Entry and exit criteria

Entry criteria:

| Criterion | Description |
| --- | --- |
| Build availability | Frontend and backend reachable |
| Accounts | Dedicated tester accounts created |
| Data | Catalog seeded or restored |

Exit criteria:

| Criterion | Description |
| --- | --- |
| Scenario coverage | All UAT-FS scenarios executed |
| Critical defects | None open without written waiver |
| Documentation | Execution table + feedback + signatures complete |

# 10. Assumptions and risks

| Type | Detail | Mitigation |
| --- | --- | --- |
| Assumption | Testers use demo data only | Reset DB if contaminated |
| Risk | Local network instability | Retry session; capture screenshots early |
| Risk | Tester unfamiliarity with profiling sections | Provide short walkthrough script |

# 11. UAT execution results (fill during session)

| UAT ID | Scenario | Tester / role | Date executed | Expected business result | Actual result | Pass/Fail | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
| UAT-WBS-001 | New student completes multi-section profiling and submits for review | Student (non-developer UAT tester) | [YYYY-MM-DD] | Profile saved with consent acknowledgements; status shows pending validation; student can view submitted profile. | [Fill after UAT] | [Pass/Fail] |  |
| UAT-WBS-002 | OSAS faculty reviews and approves a pending student profile | Faculty | [YYYY-MM-DD] | Profile status updated to approved; student receives notification; profile visible as current. | [Fill after UAT] | [Pass/Fail] |  |
| UAT-WBS-003 | Student assistant searches student and records a violation | Student Assistant | [YYYY-MM-DD] | Violation stored with correct student link; appears in violations list and dashboard metrics. | [Fill after UAT] | [Pass/Fail] |  |
| UAT-WBS-004 | Student submits a concern; staff updates status | Student + Faculty/Assistant | [YYYY-MM-DD] | Concern visible to staff; status change reflected for student; no duplicate records on single submit. | [Fill after UAT] | [Pass/Fail] |  |
| UAT-WBS-005 | Administrator creates faculty account and assigns role | Administrator | [YYYY-MM-DD] | New user can log in via institutional portal and access faculty dashboard only. | [Fill after UAT] | [Pass/Fail] |  |
| UAT-WBS-006 | Faculty generates dashboard PDF report | Faculty / Admin | [YYYY-MM-DD] | PDF downloads with current analytics; data matches on-screen dashboard. | [Fill after UAT] | [Pass/Fail] |  |
| UAT-WBS-007 | Each role cannot access unauthorized modules | Student, Assistant, Faculty, Admin | [YYYY-MM-DD] | 403 or redirect for unauthorized routes; student cannot access account management. | [Fill after UAT] | [Pass/Fail] |  |

# 12. Defects found during UAT

Mirror or reference Doc 7 rows discovered in UAT phase.

| Defect ID | Related UAT ID | Description | Severity | Status | Reported by | Date | Resolution |
| --- | --- | --- | --- | --- | --- | --- | --- |

# 13. User feedback and observations

| User / role | Feedback | Recommended action | Status |
| --- | --- | --- | --- |
| Customer tester |  |  |  |
| Staff tester |  |  |  |

# 14. UAT sign-off

By signing below, testers confirm scenarios were executed as described and the noted defects are acceptable for this academic submission context.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Customer UAT tester | ________________ | ________________ | ________ |
| Staff UAT tester | ________________ | ________________ | ________ |
| Project test lead | Omadley (update if different) | ________________ | ________ |