Test Summary Report — OSAS WBSMS

Group: [Your Group Name] | Date: 2026-05-15

OSAS WBSMS pre-final testing combines Pest/PHPUnit, manual Doc 2 execution, UAT with OSAS stakeholders, and regression after defect fixes. Update metrics after all runs complete.

# Test scope and objectives

Validate OSAS workflows: profiling, validation, violations, concerns, dashboards, RBAC per WBSMS requirements.

# Testing metrics

| Test cases planned | 22 |
| --- | --- |
| Test cases executed | [count] |
| Overall pass rate % | [percent] |

By phase:

System (manual Doc 2): executed 19, passed 19, rate 100

System (automated API): executed 7, passed 7, rate 100

UAT: executed 7, passed 7, rate 100

Regression: executed 6, passed 6, rate 100

Defects:

Total logged: 8

Critical: 1

High: 1

Medium: 3

Low: 3

Fixed: 5 | Deferred: 1 | Open: 2

# Phase-by-phase summary

| Phase | Outcome | Notes |
| --- | --- | --- |
| Planning | Doc 1 approved for submission | IEEE 829 plan in 01_test_plan.json |
| System testing | Pass | See 03_system_test_report.json |
| UAT | Pass | See 04_uat_plan_and_report.json Section 11 |
| Regression | Pass | See 06_regression_test_report.json |

# Outstanding issues

| Defect ID | Justification if deferred | Risk |
| --- | --- | --- |
| DEF-002, DEF-005 | Low priority UX; tracked for post-submission polish. | Low |

# Lessons learned

Automated API tests caught RBAC and checkout regressions quickly.

Coordinating UAT early avoided environment mismatches between Vite proxy and API host.

Keeping results-data JSON in sync with document-data avoided Excel drift.

# Recommendation

Selection: Conditional approval

Core flows verified by pytest and browser smoke. Live payments and formal load testing remain out of scope per project README.

# Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Lead tester / coordinator | ________________ | ________________ | ________ |
| Project lead | Omadley (update if different) | ________________ | ________ |
| Instructor (if required) | ________________ | ________________ | ________ |